## Slide 1: Problem Solving Sheet Guidelines
Keep it simple.
What happened? What is the pain? What is the frustration?
  What is the impact?
    Animal welfare
    Customer Service
    Quality
    Cost
    Waste
Who should be involved?
Problem Statement
Current State
Gather participant's feedback on what happens today
Take pictures!
  Whenever possible, document with photos of the “Before” state
Collect Data
Measure time, steps, defects, occurrences. How long has it been a problem?
Consider:
  Mapping out process sequence with a Flow Chart
  Draw a spaghetti diagram to illustrate people or material path
  Use bulleted word statements
Start with the “5 Why’s”
Each “Why” should address the previous “why”
If problem has multiple causes, move to a fishbone diagram
Identify the cause(s) that your team can fix.
Notify the Facility Manager if there are external cause(s) contributing to the problem(s)
Root Cause Analysis (RCA)
Fishbone Diagram
5 Why Analysis

## Slide 2
Did Your Problem Statement Change?
If in your RCA, you discover:
New information
New understanding
Multiple Problems
Existing solutions
Revisit the Problem Statement and revise if needed
Identify your goal for this process
Brainstorm and document all ideas suggested by the team
Identify which ideas are feasible to be completed by your team
Prioritize countermeasures
Refer to the reference guide on the Problem Solving Sheet to identify appropriate Lean Tools you can use to make the problem go away.
Potential Countermeasures
Leadership Check-In
DO NOT CONTINUE until the Facility Manager approves your process and initials
List the countermeasures in the order they need to be accomplished
Ask for volunteers to execute tasks or assign tasks to appropriate participants
Assign Due Dates for each task
Structure follow-ups to keep project on-track within the 5-week Walk cycle (if appropriate)
Take Photos
Action Plan
Check
Act / Leadership Check-In
How do you know your countermeasures have fixed the problem?
What metrics can you collect?
What hard or soft savings did your project yield?
Did your project cause any additional problems?
Take photos of the “After State”
Review problem resolution and discoveries with Facility Manager
Determine if the resolution is now the new Standard for this process in the facility